# Fedora Repository Software Committer's Guide
## Overview
Committers participate in all aspects of our software development process. In addition to the actual programming, this includes participation in work tracking, testing, reviewing, and merging.

## Working Process
In making improvements to the Fedora Repository codebase, committers are expected to play two roles: developer and reviewer. Developers are responsible for implementing changes and writing unit tests. Reviewers are responsible for understanding the changes and verifying their correctness before they are committed to the appropriate line(s) of development.

Developer Steps

1. Claim tracker item
   Make sure your name is selected in the "Assigned To" field for the feature, bug, or refactoring item you'll be working on. Also make sure there is a comment in the tracker indicating whether the work is targeted for the main line of development, the maintenance branch, or both. Bugs normally go to both. Features and refactorings normally only go to the main line (trunk).
2. Create task
  Create a task in the Software Engineering task tracker. If the work is targeted for both lines of development, create a task for each.
3. Create branch
   Create a branch in fedora/branches, called dev-xxxx, where xxxx is the id of the task. In the subversion commit message for the branch, indicate the source and revision against which branch was created (e.g. "created branch from maintenance-2.2 r6502"). If the work is targeted for both lines of development, create a branch for each.
4. Assign reviewer
   In fedora/trunk/src/doc/devdocs, look at the file branch-log.txt, and determine who your next reviewer is. If you've never assigned a reviewer, the reviewer will be person whose name appears after yours in the "Active Committers" list. The next time you assign a reviewer, it will be the next name in the list, and so on. Add an entry at the top of Branch History section, in the same format as the others, and commit the change. If the work is targeted for both lines of development, add two entries as appropriate, using the same reviewer.
5. Code and test
Use junit to test the functionality or bugfix you're implementing. See readme.txt in the root of the source tree for instructions on running tests with ant. Test code exists in src/test/junit. Make sure your new tests are tied into the existing suites.

Merge up
See the Working With Branches document for information on how and when to "merge up".

Update task
Update the task tracker item indicating 100% completion. The reviewer will be responsible for actually closing it.

Notify reviewer
Via email or a message to the fedora-commons-developers list.

Reviewer Steps

1. Merge
   Note: if the branch has been out for some time, the reviewer may opt to have the developer "merge up" from the trunk before they can do a meaningful review. The reviewer may also choose to perform a "merge up".
2. Review
Make sure you understand the changes. If the changes are complex, you may want to involve another developer or two in the review process. Run the junit tests to ensure no regression bugs have been introduced.

Commit

1. Update branch log
2. Remove branch
3. Notify developer
4. Close task
5. Close tracker item